# ShiftReadiness

Executive Summary - Current State

VMware -> Proxmox Readiness Assessment

Version v1

Generated: 2026-05-29

Controlled Production Release Closed

Full Public Launch Not Declared

### Purpose - Internal onboarding and product alignment. - Review material for Antigravity, UX, Gemini, partners or consultants. - Reference for technical architecture, operations, release status and roadmap. - Shareable current-state summary for partners, UX reviewers and consultants.

# Executive Summary

ShiftReadiness is an evidence-based VMware to Proxmox readiness assessment platform. It turns RVTools inventory, structured questions, optional client context, licensing cost exposure and report/PDF output into a professional migration-readiness package.

The platform helps teams know what can break before migration. It does not execute migrations, promise zero downtime or treat incomplete evidence as certainty.

# Current Status

| Metric | Current State |
| --- | --- |
| Product functional readiness | 99.8-99.9% |
| Production readiness | 97-98% |
| Release confidence | 97-98% |
| Controlled production release | Closed operationally |
| Full public launch | Not declared |

# Implemented Capabilities

- Core assessment, dashboard, completion center and report generation.

- RVTools upload/parsing and parsed inventory model.

- Licensing & Cost Exposure Analysis with admin pricing intelligence and PDF/report integration.

- Client Context & Additional Evidence with free-text narrative, plan limits and evidence classification.

- Customer Context Intelligence AI layer with structured output, safety flags and report/PDF integration.

- Admin dashboard, pricing admin, audit events, AI usage/budget safeguards and release documentation.

# What Is Ready

- Demo and controlled beta usage.

- Public routes and controlled production release baseline.

- Professional report preview and PDF flow with conservative disclaimers.

- Operational documentation for release, smoke, rollback and onboarding.

# Remaining Risks

- Real pricing approval/population remains pending.

- Deeper QA with real customer datasets remains future work.

- Prompt tuning with real cases remains future work.

- PDF visual refinement may be needed after real customer usage.

- Full public launch requires explicit business decision.

# Recommended Next Steps

- Use the master manual for onboarding, UX/Antigravity review and partner alignment.

- Prepare a controlled beta/demo package with approved sample data.

- Approve or populate real pricing data before relying on financial analysis in customer-facing sales motions.

- Schedule real-report visual QA and prompt tuning after the first controlled customer cases.